APPROVED

By Decision of Albinețul Vechi Communal Council

No.\_\_\_\_\_ of\_\_\_\_\_\_\_\_\_\_\_2021

**ANNEX.1 ACTION PLAN 2021-2023**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Appearance** | **Objection** | **Indicator** | **Actions** | **Deadlines**  **of**  **accomplishment** | **Responsible**  **of**  **implementation** | **Responsible**  **of**  **monitoring** |
| **1. Transport** | **Ensuring the access of the population of Albinețul Vechi commune to quality public transport services** | 1200 meters of repaired road (from Ștefan cel Mare-școala, str. Verde to Morari Mihail) with gutters and pipes at road intersections. | 1.1 Repair of damaged adjacent roads, white variant. | 2022 | API | Eugenia Stauceanu |
| 800 meters of repaired road (from Mihai Eminescu str. to 1 Mai str.). | 1.2 Repair of damaged adjacent roads, white variant. | 2022 | API | Eugenia Stauceanu |
| 800 meters of stepped concrete road (from Cebotari Petru to Negrescu Constantin). | 1.3 Repair of the broken concrete road. | 2022 | API | Eugenia Stauceanu |
| 800 meters of repaired road (from Rotari Valentin to str. Independence ). | 1.4 White variant | 2023 | API | Enache Tatiana |
| 1200 meters of repaired road str. 1Mai (from str. Ștefan cel Mare to Gaitur Boris). | 1.5 White variant | 2023 | API | Enache Tatiana |
| 1200 meters of earth ditches (from Aramă Ion to the platform). | 1.6 Construction of the earth ditch | 2023 | API | Enache Tatiana |
| 600 meters of concrete channel with the water directed towards the ground, pipe at the intersection of the streets (in Bursuc). | 1.7 Construction of the concrete channel.  Pipe installation at the intersection. | 2022 | API | Enache Tatiana |
| 800 meters of concrete ditch (from Patlati to str. Independţei , store 23). | 1.8 Construction of the concrete channel.  Pipe installation at the intersection. | 2022 | API | Enache Tatiana |
| 2000 meters of sidewalks on the central street (Ștefan cel Mare, Independţei). | 1.9 Construction of sidewalks | 2022 | API | Maria Grigorov |
| 22 km of adjacent streets lit (photovoltaic panels, led bulbs). | 1.10 Extension of street lighting. | 2022-2023 | Project  API | Gurduza Ion |
| 4 waiting stations (Rediul de Jos, Albinețul Nou, Coreea, Magazinul 23). | 1.11 Construction and arrangement of waiting stations.  2 equipped stations.  2 stations to be built with the installation of the traffic chart. | 2022-2023 | API  Trader | Bob Lily |
| 1 local transport through the commune | 1.12 Rounding off a transport for the residents of the village of Albinețul Nou, Rediul de Jos, Rediul de Sus. | 2021 | API  Trader | Buzulan Cristina |
| 1 pedestrian crossing  (kindergarten, town hall). | 1.13 Setting up the pedestrian crossing. | 2022 | API | Captain Virginia |
| **2. Public spaces and buildings.** | **Adapting public buildings and outdoor spaces to the needs of the elderly** | 4 railings, ramps (Medical point, Post Office, House of Culture, City Hall). | 2.1 Procurement, installation of railings and ramps. | 2022 | API | Gurduza Ion |
| 10 banks (store 23, Albinețul Nou, Korea, Post Office, Medical Point). | 2.2 Procurement and Installation .  Care. | 2022 | API  Project | Gurduza Ion |
| 10 benches, 10 ballot boxes along the central road. | 2.3 Procurement and Installation.  Care. | 2023 | API  Project | Stauceanu Eugenia |
| 4 lanes (Medical Point, Post Office, House of Culture, City Hall). | 2.4 Procurement and Installation .  Care. | 2021-2022 | API  Volunteering | Paladi Inga |
| 1 nursing home (auxiliary school). | 2.5 Reconstruction, repair, modernization of the building. | 2022-2023 | API  Department | Maria Grigorov |
| 3 parks (in front of the villages in the commune). | 2.6 Determination and development of the territory. | 2022-2023 | API  Project | Captain Rodica |
| 1 market with 30 stalls | 2.7 Preparation of documents for land, financing and development | 2022-2023 | API  Economical agents | Ioxa Viorica |
| 1 public space for rest and recreation (1 volleyball court, 1 basketball court). | 2.8 Space identification and arrangement.  Equipment equipment | 2022-2023 | Economical agents  Volunteering | Gurduza Ion |
| **3. Communication and information** | **Increasing the access of the commune's inhabitants to communication and information possibilities** | 6 information panels ( shops, waiting stations, in the slum). | 3.1 Procurement, arrangement,  installing panels and updating information. | 2022-2023 | API  Social assistance | Ursu Ludmila |
| 50 leaflets, for computer access training, health lessons. | 3.2 Elaboration of leaflets, invitations and inviting the elderly to training. | Weekly | Voluntari Public Library, the family doctor. | Glavan Diana |
| 4 public radios (in the center of the villages in the commune). | 3.3 Procurement and installation of the radio.  Drafting and establishing a work schedule. | When necessary | APL, House of Culture, Church, Initiative Group. | Ioxa Viorica |
| **4. Civic social participation** | **Increasing the degree of participation of the elderly in community life** | 2 cultural-artistic activities organized and carried out with the involvement of the elderly:  "Grandmother's Day "  " Tastes are discussed " | 4.1 Organization and carrying out of activities involving the elderly.  Culinary competition. | Last Saturday in September,  November | The initiative group,  House of Culture | Ioxa Viorica |
| 2 circles (dance circle and seats). | 4.2 Organization and Participation. | Quarterly | The initiative group,  House of Culture | Maria Grigorov |
| 20 home visits | 4.3 Organization of visits | Monthly | volunteer  Social assistance | Paladi Inga |
| "The most beautiful slum " | 4.4 Organization and Participation. | Quarterly | The initiative group | Enache Tatiana |
| 2 trips | 4.5 Organization and travel to the monastery " Căpriana ", " Hâncu" .  Theater  "Vasile Alexandri " from the city of Balti. | 2 times a year | API  Economic agents | CAPATINA Virginia |
| **5. Respect and social inclusion** | **Promoting the experience and merits of senior citizens** | 10 seniors invited to 4 regular council meetings | 5.1 Inviting the elderly (leaflets, invitations). | Annual | API  volunteer | Paladi Inga |
| 2 shared seats with the young and the elderly  "Learn from me"  "Exchange of good practices" | 5.2 Organization of the session, invitation of participants, discussions | semester | Social worker,  volunteers,  Initiative group | Maria Grigorov |
| 4 lessons of conduct | 5.3 Organization and conduct of lessons | Quarterly | The priest,  the policeman of the sector,  Gymnasium | Ioxa Viorica |
| Homage to professional data | 5.4 Data collection, organization, greeting | Monthly | The initiative group | Maria Grigorov |
| Photo exhibition | 5.5 Organization and conduct of the photo exhibition | semester | gymnasium,  volunteer | Glavan Ana |
| **6. Housing** | **Ensuring the security and safety of the elderly in Albinețul Vechi commune** | Creation of the database of the elderly with deplorable housing conditions | 6.1 Visiting the elderly during the cold period of the year, creating a database | 2021 | Social worker,  APL,  volunteers,  The initiative group | Enachi Tatiana |
| 300 homes equipped with smoke detectors | 6.2 Procurement and installation of detectors | 2022-2023 | APL,  Fire service | Captain Rodica |
| 20 homes for the elderly (cosmetic repair) | 6.3 Identifying sources for purchasing building materials and carrying out repair, including stove repair | 2023 | APL,  Service providers,  volunteer | Glavan Diana |
| 1 damaged home repaired  (Michael trees) | 6.4 Total Home Repair | 2022 | Social worker,  Initiative group | Maria Grigorov |
| 300 people helped in the household | 6.5 Help in winter with clearing snow, cutting wood, heating stoves, fetching water | 2021-2023 | volunteers,  Social worker,  Initiative group | Ioxa Viorica |
| Drawing up the list of receptive volunteer groups | 6.6 Determining the people who want to get involved | Permanent | Initiative group | Ursu Ludmila |
| **7. Civic participation and employment opportunities** | **Attracting employment opportunities for the benefit of society** | 2 cleaning pads  (in the cemetery, on the territory of the monument) | 7.1 Organization and participation | Spring autumn | gymnasium,  volunteer | Ioxa Viorica |
| 3 invitations  (10 seniors each) when making decisions in different commissions in the commune | 7.2 Participation in the meetings of the Local Coordinating Committee once a semester. | 2021-2023  (quarterly) | APL,  counselors,  Local Coordinating Committee | Stauceanu Eugenia |
| 8 sessions for studying the computer  "Digital hours" | 7.3 Participation, organization and involvement | MONTH | Librarian,  Initiative group | Ursu Ludmila |
| Creation of the volunteer group "Be active, be a volunteer" | 7.4 Participation in volunteering training courses | annual | CASMED | Ioxa Viorica |
| Greening of the territory  (200 trees, roses) | 7.5 Procuring, planting, caring for trees,  the roses | annual | initiative group,  volunteer | Ursu Ludmila |
| **8. Public services** | **Raising the standard of living of the population** | 900 homes supplied with drinking water | 8.1 Connection to the aqueduct | 2021-2022 | APL ,  Project | Gurduza Ion |
| 1 social laundry | 8.2 Determining the space, setting up the laundry | 2021-2023 | APL,  Project | Ursu Ludmila |
| 900 homes provided with containers for waste collection | 8.3 Installation of dumpsters, collection and transportation of waste | 2021-2023 | APL,  Project | Paladi Inga |
| 900 houses provided with sewerage | 8. 4 Connection to centralized sewerage | 2023 | Project,  API | Paladi Inga |
| 900 homes provided with natural gas | 8.5 Elaboration of the technical project | 2022-2023 | APL,  Project | Glavan Diana |
| 1 barber shop (furniture) | 8.6 Setting up a mobile barber shop | 2021-2022 | Trader | Sidletchi Marina |
| 1 veterinary pharmacy | 8.7 Determination of the space and establishment of the veterinary pharmacy | 2021-2022 | Trader | Enachi Tatiana |
| 1 tailoring and shoemaking workshop | 8.8 Allocation of Tailoring and Shoemaking Space | 2022 | Service providers,  Specialist | Gurduza Ion |
| 2486 beneficiaries of medical services (collection of analyses, Roentgen examination , massage, physioprocedures , dentistry) mobile | 8.9 Attracting specialists in the field to provide services | 2021-2023  MONTH | CASMED,  Service providers | Deacon Michael |
| 100 beneficiaries | 8.10 Provision of medical services at home | 2022-2023 | CASMED,  volunteer | Deacon Miahil |
| 900 homes benefiting from the gas bottling service | 8.11 Provision of mobile services | 2022 | APL,  Economical agents | Gurduza Ion |